SAP WORLD

Public Launch & Monetisation Handbook

A UK-first route from live preview to safe, public, revenue-ready service

A practical, step-by-step field guide

Version 1.0 | 30 June 2026

For the product owner, administrator, legal adviser, and launch partners

Live app: https://sap-world-pi.vercel.app

# Executive decision

The site can be viewed publicly today, but it should not accept real users or payments until the P0 launch gates below are closed.

Current state: The Vercel production deployment is live at https://sap-world-pi.vercel.app. The latest verified health response reported local-file storage with durable=false. That storage can disappear or diverge in a serverless environment, so production PostgreSQL is the first launch blocker.

This handbook is an operational plan, not legal, tax, accounting, cybersecurity, or trademark advice. Use a UK solicitor, accountant/tax adviser, and security professional before taking payments or entering new countries.

## Go / no-go rule

| Gate | Minimum evidence | Decision |
| --- | --- | --- |
| P0 - must close | Durable database; tested backup/restore; legal pages; support contact; incident plan; security tests; payment design; SAP trademark review | No public user acquisition or payment until all pass |
| P1 - launch quality | Custom domain; accessibility review; monitoring/alerts; onboarding; analytics consent; refund workflow; beta feedback | Required for controlled public beta |
| P2 - scale | Enterprise SSO; external AI provider controls; service targets; advanced billing/tax; credential partnerships | Complete as demand and risk grow |

## Recommended release sequence

Private production hardening: durable data, backups, secrets, monitoring, rate limits, legal drafts, and security testing.

Invitation-only beta: 20-50 adults, free access, support-led onboarding, no public advertising, weekly issue review.

Public free launch: open registration with clear legal acceptance, privacy controls, support, and capacity monitoring.

Paid pilot: hosted checkout, self-service cancellation, receipts, refund process, tax review, and limited paid cohort.

General paid launch: publish validated pricing, annual plans, team administration, service commitments, and mature operations.

# 1. Current product and launch scope

Define exactly what the public is buying before writing legal copy, pricing, or marketing claims.

## Public product description

SAP World is an independent enterprise simulation and tutoring platform for learning connected SAP S/4HANA business processes through guided transactions, troubleshooting, simulations, evidence coaching, capstones, and portfolio review.

App reference: Live product surfaces: Sign-in -> Enterprise overview -> Learning centre -> Transaction tutor -> Portfolio

## Claims you can make carefully

Practice connected SAP process reasoning through a simulated enterprise.

Follow guided pathways across eight end-to-end processes and multiple modules.

Build a learning portfolio from saved progress, diagnostics, evidence notes, and capstone outcomes.

Use deterministic simulations and document chains to connect operations with financial and management outcomes.

## Claims to avoid without formal authority and evidence

Official SAP training, official SAP certification, SAP-approved, SAP partner, or affiliated with SAP SE.

Guaranteed employment, promotion, salary, certification pass, audit compliance, or production competence.

Exact reproduction of every SAP S/4HANA screen, configuration, country localisation, or customer implementation.

AI answers that are always correct, complete, or suitable for professional decisions.

Important: Use an independent-brand disclaimer in the site footer, Terms, About page, course pages, certificates/exports, and marketing material. Ask an IP solicitor to review the product name and all SAP mark usage before a paid launch.

# 2. P0 technical work before real users

The public site must preserve accounts, progress, evidence, decisions, and audit records across deployments and server restarts.

## 2.1 Durable production data

Provision managed PostgreSQL in a UK or appropriate regional location and obtain the production DATABASE_URL.

Add DATABASE_URL only to Vercel Production environment variables; do not commit it to Git or expose it to the browser.

Deploy the existing aggregate migration and verify all repositories use PostgreSQL rather than local JSON.

Create test learner/admin records, progress, simulation, decision, mentor, and certification data.

Redeploy and restart; confirm every record survives and /api/health reports durable storage.

Enable automated backups and point-in-time recovery where offered. Document retention and perform a restore drill.

Create a database access matrix: production application, named administrators, backup operator, and emergency access only.

App reference: Public health check: /api/health; Admin evidence: Control plane -> Deployment gate summary

Acceptance test: After a full redeploy, the same learner can sign in and see identical progress, evidence, simulations, approval history, and certification state; the admin readiness gate no longer fails durable storage.

## 2.2 Authentication and identity

Keep passwords hashed using the existing server-side implementation; never log passwords or reset tokens.

Set secure, HttpOnly, SameSite session cookies and rotate/revoke sessions after suspension, password reset, and privilege change.

Rate-limit sign-in, registration, password recovery, mentor, simulation generation, and admin mutation endpoints.

Add bot protection to registration and recovery if abuse appears; preserve an accessible alternative.

Connect transactional recovery email with a verified sending domain, short token expiry, single use, and generic responses that do not reveal whether an email exists.

Require multi-factor authentication for production administrators, Vercel, GitHub, database, email, payment, and domain accounts.

Use OIDC/SAML for enterprise customers when sold; keep app roles and least-privilege authorisation server-side.

App reference: Sign-in / Forgot password; Control plane -> Identity management / Access lifecycle

## 2.3 API and application safety

| Control | Required implementation | Evidence |
| --- | --- | --- |
| Authorisation | Check learner/admin role in every protected route; prevent object-ID access to another learner's records. | Automated negative API tests |
| Validation | Validate type, length, format, allowed values, and ownership on every server input. | Schema tests and rejected payload logs |
| CSRF | Protect state-changing cookie-authenticated requests with origin checks and an anti-CSRF design. | Cross-site request test |
| XSS | Escape user content; do not render raw HTML from notes, capstones, mentor responses, or admin fields. | Security test and code review |
| Rate limits | Limit costly, sensitive, and abuse-prone routes by account and network signal. | 429 tests and alert |
| Secrets | Keep database, email, AI, payment, and webhook secrets in environment variables; rotate on exposure. | Secret inventory and rotation log |
| Dependencies | Run lockfile audit and update policy; remediate exploitable production vulnerabilities. | CI report and owner |
| Logs | Exclude credentials, tokens, raw notes, capstone responses, payment data, and unnecessary personal data. | Log sampling review |

## 2.4 Infrastructure, firewall, and observability

Keep HTTPS enforced. Review the existing security headers and introduce a tested Content Security Policy that allows only required sources.

Configure Vercel WAF/custom rules for admin endpoints, abusive clients, and high-risk traffic; start in log mode where blocking risk exists.

Enable production runtime error, latency, traffic, function-cost, and firewall alerts with a named on-call owner.

Send structured security and application events to a durable log service with retention and access control.

Create service-level indicators: availability, error rate, sign-in success, database latency, mentor failures, and payment webhook failures.

Document rollback: identify last known good deployment, database compatibility, restore steps, decision owner, and communication template.

App reference: Control plane -> Observability / Deployment gate / Release operations; Vercel -> Observability / Firewall

# 3. Privacy and data protection

Build the data map first; the privacy notice must describe the real system, not an aspirational template.

## 3.1 Create the data inventory

| Data | Purpose | Likely retention decision |
| --- | --- | --- |
| Account identity and role | Authentication, support, access control | Account life plus a defined closure period |
| Sessions and recovery | Security and account recovery | Short operational/security period |
| Learning progress and evidence | Deliver learning, portfolio, assessment | Account life; provide deletion/export policy |
| Simulations and ledgers | Provide saved scenario learning | Account life or user-controlled deletion |
| Mentor prompts and responses | Answer questions, quality and safety | Minimise; short default unless user saves |
| Admin/audit decisions | Security, governance, certification review | Longer justified period with restricted access |
| Technical logs | Security, debugging, reliability | Short risk-based period; redact personal content |
| Billing and invoices | Contract, payment, tax, accounting | Statutory/accounting period confirmed by adviser |
| Marketing preferences | Consent and communications | Until withdrawal plus suppression evidence |

## 3.2 Privacy notice checklist

Controller's legal name, trading name, postal address, privacy email, and representative/DPO details if applicable.

Each category of personal data, source, purpose, and lawful basis; distinguish service delivery, security, analytics, marketing, AI, and legal obligations.

Recipients/processors: Vercel, database, email, AI, analytics, support, payment, accounting, and professional advisers as actually used.

International transfers, safeguards, and where information is processed.

Retention criteria, deletion, backup expiry, and what must be retained by law or for claims/security.

Rights and how to exercise access, correction, deletion, restriction, objection, portability, and consent withdrawal where applicable.

Right to complain to the ICO, whether data is required for the contract, and consequences of not supplying it.

Meaningful information about automated assessment or profiling if decisions significantly affect people; keep human review for certification decisions.

Plain-language AI explanation: what context the mentor uses, whether prompts are sent to an external provider, and user safety instructions.

App reference: Required public pages: footer -> Privacy; just-in-time notice at Register, Mentor, Capstone, Certification export, and Checkout

## 3.3 Cookies, analytics, and marketing

Audit cookies, local storage, pixels, analytics scripts, and device-access technologies before adding a banner.

Classify strictly necessary items separately from analytics, personalisation, advertising, and marketing.

Do not load non-essential technologies before valid consent. Provide equally clear Accept and Reject choices and granular settings.

Record consent, allow withdrawal at any time, and retest after adding integrations.

Keep service messages separate from marketing. Obtain and record the correct permission for promotional email and include an easy unsubscribe.

Important: A cookie banner does not make tracking lawful by itself. The implementation must actually block non-essential technologies until the user chooses.

## 3.4 Governance actions

Use the ICO fee self-assessment and pay/register if required.

Maintain records of processing, processor contracts, subprocessor list, retention schedule, and rights-request procedure.

Complete a data protection impact assessment before high-risk profiling, extensive monitoring, children's access, or sensitive AI use.

Keep a breach log. Assess every personal-data incident; report a notifiable breach to the ICO without undue delay and, where feasible, within 72 hours.

Decide the minimum age. For a simple first launch, restrict accounts and purchases to adults (18+) unless a specialist review supports younger users and parental/school arrangements.

# 4. Legal document pack

Publish these documents through the footer and show the relevant version at registration and checkout.

| Document | Must cover | Launch point |
| --- | --- | --- |
| Terms of Service | Eligibility; account; licence; acceptable use; fees; cancellation; IP; disclaimers; suspension; liability; law; changes | Before public registration |
| Privacy Notice | Real data map, purposes, lawful bases, processors, transfers, retention, rights, ICO | Before collecting any public data |
| Cookie Notice / settings | Technologies, providers, purposes, duration, consent, withdrawal | Before non-essential tracking |
| Acceptable Use Policy | No abuse, unlawful content, attacks, scraping, credential sharing, harassment, IP infringement | Before open registration |
| Subscription terms | Price/tax, billing period, trial, renewal, reminders, cancellation, refunds, access after cancellation | Before taking payment |
| Refund and cancellation policy | Cooling-off and digital service rules, refund method/timing, support route | Before taking payment |
| AI and education disclaimer | Mentor limitations; verify answers; no professional advice; simulation; no guaranteed outcome | Before mentor and in Terms |
| Trademark / affiliation notice | Independent product; ownership of SAP marks; no endorsement or official credential | Footer, About, Terms, exports |
| Accessibility statement | Target standard, known issues, contact, response, improvements | Public beta |
| Subprocessor list | Provider, purpose, location/transfer, change notice | Enterprise readiness |
| Business information | Legal/trading name, geographic address, email, company/VAT number if applicable | Footer, checkout, receipts |

## Terms clause inventory

Contract identity and acceptance: who operates SAP World, which version applies, and when a contract begins.

Eligibility and account rules: adult launch, accurate details, unique account, security, no sharing, notice of compromise.

Service licence: personal, limited, non-exclusive, non-transferable learning use; enterprise terms for teams.

User content: learner retains ownership; grants only the licence needed to host, process, assess, and display it; prohibits confidential or unlawful uploads.

Acceptable use and enforcement: investigation, proportionate suspension, appeal/contact, and urgent security action.

Paid terms: complete price including tax, billing cycle, trial conversion, renewal, cancellation, refunds, failed payments, and access end date.

Learning/AI disclaimers: simulation, no official SAP credential, no professional advice, verify outputs, no employment outcome.

Intellectual property and feedback: ownership of platform/content, third-party marks, limited feedback licence, infringement contact.

Availability and changes: maintenance, feature changes, beta status, data export/closure, and material change notice.

Liability and consumer rights: preserve rights that cannot be excluded; solicitor drafts any cap/exclusion and governing-law wording.

Legal review brief: Give the solicitor the live app, this handbook, data inventory, processor list, planned countries, age limit, pricing, refund design, AI provider design, and every marketing claim. Ask for consumer, privacy, IP/trademark, and subscription review together.

# 5. Consumer protection and subscription design

Make joining, paying, renewing, and leaving equally understandable.

Show the full price, tax treatment, billing period, minimum term, renewal, trial conversion, cancellation method, and service description before the customer pays.

Use a clear final button such as 'Pay GBP X per month' rather than ambiguous wording.

Send a durable confirmation email containing the contract, price, plan, date, cancellation/refund information, and support details.

Provide a simple self-service cancellation route inside the account; do not force a phone call or hide it behind multiple screens.

Send renewal/reminder communications required by applicable subscription rules and good practice; keep evidence of delivery.

Avoid scarcity pressure, preselected add-ons, obstructive cancellation, disguised adverts, or interface choices that manipulate consent.

Map the 14-day cancellation rules and any service/digital-content exception with a UK consumer solicitor before launch.

Publish and operate a complaint process with response targets and escalation.

App reference: Future paid flow: Pricing -> Plan summary -> Checkout -> Confirmation -> Account -> Billing / Cancel

# 6. Payments, tax, and financial controls

Use a hosted payment surface so SAP World does not collect or store card numbers.

## Recommended payment architecture

Create products and recurring prices in Stripe using test mode first.

Redirect the user to Stripe-hosted Checkout for payment.

Receive signed webhooks server-side and process them idempotently; never grant paid access from the browser redirect alone.

Store only provider/customer/subscription identifiers, entitlement, plan, status, and invoice references needed by the app.

Offer the Stripe-hosted customer portal for invoices, payment method updates, plan changes, and cancellation.

Reconcile webhook events, subscription state, refunds, chargebacks, and accounting records daily during launch.

Important: Never store card number, CVC, or full payment credentials in SAP World logs or database. Complete the payment provider's PCI compliance steps and maintain your own secure integration.

## Tax and business setup

Choose and register the operating entity; obtain a dedicated business bank account and bookkeeping process.

Ask an accountant when UK VAT registration is required or beneficial and how online education/digital-service supplies are classified.

If selling to consumers outside the UK, check place-of-supply, VAT/GST/sales-tax, invoice, consumer, privacy, and representative requirements before enabling that country.

Display tax-inclusive consumer prices where required and issue compliant receipts/invoices.

Maintain revenue, refund, fee, tax, payout, and deferred-revenue records; separate product analytics from accounting evidence.

# 7. Copyright, trademarks, and content provenance

The product's learning value should come from original explanation and simulation, not copied SAP courseware or customer material.

## Before public launch

Run a UK trade-mark search for the product name and related classes; obtain legal advice on the risk of 'SAP World' before investing in marketing.

Create a register for every text, image, icon, font, dataset, code library, and reference: owner, licence, source, attribution, and commercial-use status.

Remove SAP logos, screenshots, manuals, course questions, or proprietary content unless a licence clearly permits the exact commercial use.

Use SAP product names only as needed to describe compatibility or subject matter, following current SAP trademark guidance and legal advice.

Add a notice such as: 'SAP and SAP S/4HANA are trademarks or registered trademarks of SAP SE or its affiliates. SAP World is an independent learning simulation and is not affiliated with, sponsored, endorsed, or certified by SAP SE.' Have counsel approve final wording.

Require contributors to warrant originality/permissions and assign or license rights to the operating entity.

Publish an IP complaint/takedown contact and keep a documented review and response process.

Register your own distinctive brand mark if clearance supports it; Companies House and domain registration do not themselves create trade-mark rights.

App reference: Review all learner pages, footer, About, Terms, exports, blueprints, tutor content, and marketing assets

# 8. Frontend safety, accessibility, and trust

A safe public interface prevents mistakes, explains consequences, and works for people using keyboards, screen readers, zoom, and mobile devices.

| Area | Public-launch standard |
| --- | --- |
| Accessibility | Target WCAG 2.2 AA; keyboard flow, visible focus, names/labels, contrast, zoom/reflow, error identification, reduced motion, and screen-reader testing. |
| Forms | Persistent labels, clear required fields, safe autocomplete, inline errors, preserved input, confirmation before destructive actions. |
| Consent | No preselected optional tracking/marketing; Accept and Reject are equally clear; settings remain accessible. |
| Account safety | Show active role and account menu; require reauthentication for sensitive changes; warn before data deletion. |
| User content | Plain text by default; length limits; escaping; privacy reminders near mentor, evidence, capstone, and support inputs. |
| Errors | Do not reveal stack traces, secrets, internal IDs, account existence, or another user's data. |
| Responsive design | Test sign-in, all navigation, tutor steps, tables, dialogs, mentor, and admin actions on small mobile widths. |
| Trust | Visible operator, support, policies, pricing, cancellation, security contact, and service status. |

App reference: Public pages plus every flow from Register through Portfolio; admin testing through Control plane

## Accessibility verification

Automated accessibility scan for every major view.

Keyboard-only journey: registration, sign-in, navigation, tutor, forms, mentor, simulation, portfolio, and cancellation.

Screen-reader checks with at least one Windows and one mobile combination.

200% and 400% zoom/reflow; no hidden actions or horizontal scrolling for ordinary content.

Colour contrast, focus visibility, status announcements, error summaries, and non-colour status cues.

Publish known issues and a contact route; track remediation with owners and dates.

# 9. AI Mentor safety and quality

The mentor must remain a learning aid with traceable context, minimal data, and honest limitations.

Keep the current grounded local mentor as a safe baseline and label the provider/model when an external service is connected.

Send only the minimum learner and simulation context needed; exclude raw credentials, unnecessary personal data, and private admin evidence.

Contract with the AI provider for data use, retention, training, security, subprocessors, location, deletion, and incident notice.

Filter or refuse requests involving credential theft, unauthorised access, harmful instructions, or sensitive personal/professional decisions.

Persist conversations only with a stated purpose and retention period; provide deletion/export where appropriate.

Run quality checks for grounding, citations/context, unsupported certainty, privacy, and pedagogical usefulness.

Let users report a poor answer; keep a review queue and versioned evaluation set across all eight processes.

Never allow an AI answer alone to approve certification, change an admin role, release content, or promote production.

App reference: Ask SAP Mentor; Control plane -> Mentor readiness / Observability

# 10. Monetisation strategy

Start with a narrow paid promise: guided practice plus credible evidence, not 'all of SAP'.

## Recommended offer ladder

| Offer | Who it serves | Included value | Pricing hypothesis |
| --- | --- | --- | --- |
| Free | Curious learners | Account, overview, limited pathways, sample mentor, starter portfolio | GBP 0 |
| Individual Pro | Career changers and consultants | All pathways, diagnostics, simulations, advanced labs, capstones, exports | Test GBP 15-25/month or GBP 150-240/year |
| Cohort | Learners needing structure | Pro plus timetable, live clinics, feedback, and peer accountability | Test GBP 199-499 per cohort |
| Team | Employers and training providers | Seat management, assigned pathways, team analytics, review workflow | Test GBP 25-40/user/month with minimum seats |
| Enterprise | Large organisations | SSO, provisioning, private content, support, audit/security pack, negotiated terms | Annual quote after discovery |
| Assessment service | Learners or organisations | Human review of capstone evidence and feedback; not official SAP certification | Separate per-review fee |

Pricing rule: These are test ranges, not final recommendations. Interview users, run willingness-to-pay tests, and measure conversion and retention before committing to annual public pricing.

## Monetisation opportunities

Role-based learning bundles: procurement, finance, supply chain, manufacturing, quality, maintenance, and HR.

Industry specialisation packs built from the ten blueprints and specialist labs.

Employer onboarding and reskilling cohorts with assigned practice and evidence review.

Training-provider licensing and white-labelled cohorts, subject to brand/IP terms.

Human mentor or assessor add-ons with published standards and conflict controls.

Enterprise content authoring, private scenarios, SSO, audit exports, and implementation support.

Partnership referrals only when transparent, relevant, and clearly labelled; do not compromise learning advice.

## What not to monetise early

Advertising based on learner profiling or selling learner data.

Pay-to-pass assessment, unverifiable credentials, or misleading SAP affiliation.

Complex per-transaction credits that make learning unpredictable.

Enterprise promises before backup, SSO, security review, support, and data-processing terms are operational.

## Core metrics

| Funnel | Metric | Healthy question |
| --- | --- | --- |
| Acquire | Qualified visitor to registration | Does the public description attract the intended learner? |
| Activate | First guided step and evidence note within 24 hours | Does onboarding produce an early success? |
| Learn | Guided, diagnostic, evidence, and capstone completion | Are users developing demonstrable capability? |
| Retain | Weekly active learners and pathway continuation | Do users return for a meaningful next action? |
| Convert | Free-to-paid and trial-to-paid | Is the paid promise clear and valuable? |
| Sustain | Revenue, refunds, chargebacks, gross margin, support cost | Is growth operationally and financially healthy? |
| Trust | Incidents, complaints, accessibility issues, mentor reports | Is the service becoming safer as it grows? |

# 11. Public launch operations

A public launch is an operating capability, not simply changing a Vercel setting.

## Domain, email, and public identity

Clear the brand name before buying or promoting a custom domain.

Connect the custom domain to Vercel, enforce HTTPS, and redirect alternate hostnames consistently.

Create support@, privacy@, security@, and billing@ addresses with named owners and backup access.

Configure SPF, DKIM, and DMARC for transactional and marketing mail; separate marketing where useful.

Publish legal entity/business details, support hours, response targets, and a status page or incident banner process.

## SEO and public content

Add unique page titles, descriptions, canonical URL, robots rules, sitemap, social preview, favicon, and structured data where accurate.

Keep authenticated learner/admin data out of search indexes and public metadata.

Publish an honest landing page explaining audience, learning outcomes, product limitations, price, and sample workflow.

Create support articles using the companion User Manual and link to them from the relevant app areas.

Review every testimonial, outcome, comparison, and urgency claim for evidence and consumer-law fairness.

## Support and incident response

Create categories: account/access, progress/data, billing/refund, content accuracy, privacy rights, security, accessibility, and abuse.

Set severity and response targets; privacy/security incidents bypass the ordinary queue.

Train support not to request passwords, reset tokens, full card data, or unnecessary identity documents.

Provide identity-verification steps for sensitive account requests.

Maintain incident roles, communication templates, evidence preservation, containment, recovery, post-incident review, and regulator/customer notification decisions.

# 12. Testing and launch acceptance

Launch only when a named owner signs the evidence for each critical journey.

| Test suite | Minimum launch journeys |
| --- | --- |
| Functional | Register; sign in/out; recover; suspend/reactivate; learn; evidence; diagnostic; capstone; simulation; approval; export; admin decision |
| Persistence | Create data, restart/redeploy, verify all records, concurrent writes, backup and restore |
| Security | Authorisation, IDOR, CSRF, XSS, rate limits, session invalidation, secret/log review, dependency scan |
| Privacy | Data map matches product, cookie blocking, consent withdrawal, export/delete/rights procedure, processor contracts |
| Accessibility | Automated plus keyboard, screen reader, zoom/reflow, contrast, mobile |
| Compatibility | Current Chrome, Edge, Firefox, Safari; desktop/tablet/mobile; slow network |
| Performance | Public landing, sign-in, dashboard, tutor, simulation, analytics, APIs under expected beta load |
| Payments | Test checkout, signed/idempotent webhooks, trial, renewal, failed payment, cancellation, refund, invoice, entitlement |
| Recovery | Rollback deployment, restore database, rotate secret, disable compromised account, communicate incident |

App reference: Learner flows across the left navigation; admin evidence in Control plane; public /api/health

## Final P0 sign-off checklist

Production PostgreSQL is durable; migration, restart, backup, and restore tests passed.

No critical/high exploitable security findings remain; admin MFA and least privilege are active.

Terms, Privacy, Cookie, Acceptable Use, disclaimers, refund/subscription terms, and business details are published and legally reviewed.

SAP/product-name trade-mark risk and all content licences have been reviewed.

Recovery email, support, privacy, security, and billing contacts work.

Cookie consent blocks non-essential tracking; marketing consent and unsubscribe work.

Core learner and admin journeys pass mobile, console, accessibility, cross-browser, and performance tests.

Monitoring, alerts, incident response, rollback, and on-call ownership are operational.

If payments are enabled: hosted checkout, webhooks, cancellation, refunds, tax, receipts, and reconciliation pass end to end.

The current Admin Control plane readiness fingerprint has an authorised release decision.

# 13. 90-day launch plan

Keep the first public release deliberately small enough to observe and correct.

| Period | Product and engineering | Business, legal, and market |
| --- | --- | --- |
| Days 1-14 | PostgreSQL, backups, restart test, email, rate limits, logs, alerts, critical security fixes | Entity/name clearance, legal brief, data map, processor list, support addresses |
| Days 15-30 | Legal UI, consent, deletion/export procedure, accessibility fixes, browser/performance test | Solicitor review, accountant/tax review, beta terms, recruit 20-50 adult testers |
| Days 31-45 | Invitation beta, issue triage, mentor evaluations, restore/rollback drill | Weekly interviews, support metrics, refine positioning and onboarding |
| Days 46-60 | Public free launch, capacity controls, analytics, documentation | Publish landing/support content, measure activation/retention, no paid claims yet |
| Days 61-75 | Stripe test/live setup, entitlement, portal, webhooks, refund/cancellation flows | Final paid terms, price research, tax settings, paid pilot recruitment |
| Days 76-90 | Paid pilot, reliability and billing review, top defects | Evaluate conversion, retention, refunds, margin, trust; decide general paid launch |

## Owners to name

Product owner and release approver

Engineering/security owner and incident lead

Database/backup owner

Privacy lead and rights-request owner

Content/IP owner and SAP-mark review owner

Support and accessibility owner

Billing/refund and finance/tax owner

AI Mentor quality and safety owner

# 14. Official sources and review notes

Sources were checked on 30 June 2026. Requirements change; recheck before launch and before entering a new market.

ICO - What privacy information should we provide? - Required privacy information and transparency content.

ICO - Cookies and similar technologies - Clear information, active consent, and strictly necessary exception.

ICO - Data protection fee - Fee/registration assessment for organisations processing personal information.

ICO - Personal data breaches - Breach records, risk assessment, and 72-hour notification rule where applicable.

ICO - Encryption - Risk-based technical and organisational security measures.

GOV.UK - Online and distance selling - Pre-contract information, confirmation, cancellation, and online selling duties.

GOV.UK - Online Choice Architecture - Clear, honest design and risks from dark patterns/subscription traps.

Digital Markets, Competition and Consumers Act 2024 - Consumer and subscription framework; obtain advice on current commencement and implementation.

GOV.UK - VAT rules for digital services - Place-of-supply and digital-service considerations, including automated learning examples.

GOV.UK - Using somebody else's intellectual property - Permission/licensing and infringement risk.

GOV.UK - Search for a trade mark - UK clearance search starting point.

SAP - Guidelines for Publications About SAP - SAP's current trademark/publication guidance; legal review is still required.

W3C - Web Content Accessibility Guidelines 2.2 - International web accessibility standard and testable success criteria.

Ofcom - Online Safety enforcement guidance - Scope includes certain user-to-user services; reassess before adding public sharing, forums, or community content.

Stripe - Hosted Checkout - Hosted payment page and subscriptions architecture.

Stripe - Customer portal - Self-service payment, invoice, subscription, and cancellation management.

PCI Security Standards Council - Small Merchant Guide - Secure payment responsibilities and reducing card-data exposure.

Vercel - Security overview - HTTPS, shared responsibility, firewall, and platform security controls.

Vercel - Firewall - DDoS mitigation, WAF, custom rules, managed rulesets, and observability.

Vercel - Environment variables - Environment-scoped secrets and redeployment behaviour.

## Professional review questions

| Adviser | Questions to resolve before paid launch |
| --- | --- |
| Solicitor | Brand/SAP marks; Terms; privacy/cookies; subscriptions/cancellation/refunds; consumer rights; liability; age; countries; AI; accessibility; online-safety scope |
| Accountant/tax adviser | Entity; bookkeeping; VAT registration; digital education classification; overseas B2C/B2B tax; invoices; revenue recognition |
| Security professional | Threat model; auth/session/API review; dependency/secret/log checks; penetration test; backup/restore; incident response |
| Accessibility specialist | WCAG 2.2 AA audit with assistive technology and prioritised remediation |